Walter Cudnohufsky Associates, Inc. General Design Process

Landscape Architects and Planners

Designing a landscape is a process involving many layers and steps, both subtle and bold. An overview of the design process is described below.

## Phase 1:  Initial diagnostic analysis and investigation

Investigate, through readily available data, the opportunities and constraints of a proposed project.

•	Identify and prioritize client goals and intentions.

•	Perform preliminary assessment of site.

•	Draft initial project goals and objectives.

•	Determine whether to continue the process (based on.?)

•	Organize project process and form design team.

•	Acquire site data through maps, photos, literature, regulatory requirements, walking the site with the client, etc

•	Identify critical priority issues and policies.

•	Confirm development program and strategies with client.

•	Articulate preliminary planning and design concepts.

•	Prepare preliminary design cost magnitudes and strategies

•	Make informal contracts with approval agencies, etc.

Research missing information, and summarize data into a form for use during the course of the project.

•	Contact utilities, town offices, etc. for information on buried utilities, legal and relevant regulatory information

•	Plan the inventory and assessment process.

•	Prepare base map or maps. A topographic survey is most often a separate and parallel task.

•	Perform physical area, site inventory, and analysis

•	Determine approval requirements and consequent strategies.

## Phase 2:  Schematic planning and design concepts

Determine whether a particular concept is feasible based on the needs of the client or users and the most evident physical, economic, political, and legal constraints.

•	Refine the preliminary program and alternatives.

•	Establish design criteria and standards.

•	Prepare conceptual or schematic plan or plans.

•	Develop prototypical design studies.—what does this mean?

•	Draw schemes in section, elevation, and/or axonometric view—to help both client and designer see the plans from a third dimension.

•	Run the numbers—calculate square feet, cubic yards, areas of change, materials required, etc.

•	Refine cost estimates (based on above).

•	Test feasibility of important design elements.

•	Assess pros and cons of each concept.

•	Test reaction of client (and contractors, engineers, permit authorities when advisable) to various concepts.

•	Seek preliminary approvals for preferred concept.

## Phase 3:  Design Development Documents

Refine schematic plans into design development and construction documents, and obtain final approvals.

•	Prepare definitive site plans (building, and engineering plans by others).

•	Assess legal and community planning implications.

•	Perform sensitivity analysis of major assumptions.

•	Complete construction documents such as the following: Landscape plans, planting plans, layout or staking plans, earth work/grading and drainage plans, irrigation, lighting, and construction details.

## Phase 4:  Preconstruction

Plan and organize the desired construction and management process to ensure maximum control of quality and cost.

•	Prepare preconstruction schedules.

•	Meet with potential bidders to review site and client needs and specifications

•	Solicit bids within a predetermined process.

•	Negotiate contracts with selected bidder(s).

•	Award contracts.

## Phase 5:  Construction inspection services

The level of involvement and cost of construction oversight (??) can vary widely depending on a number of factors. A project manager or clerk of the works is needed to coordinate the work, particularly when a number of different contractors are needed to complete specific tasks.

•	Identify the existing elements of the site that will require protection, and ensure measures are taken to protect them (e.g., key trees, existing utilities, stone walls, etc.).

•	Supervise and coordinate the construction process, including scheduling, reporting, recording, inspecting, monitoring and controlling costs, and general administration.

•	Accept plans, approve completed work, and authorize payments to contractors.